RESIDENTIAL CONSTRUCTION CONTRACT

THIS RESIDENTIAL CONSTRUCTION CONTRACT (“Contract”) is made as of this ____ day of __________________, ______, by and between ___________________________ (whether one or more, “Owner”), and the STATE OF MINNESOTA, by and through the Board of Trustees of the Minnesota State Colleges and Universities, on behalf of ______________________________________ (“College”).

RECITALS

A.	Owner owns fee title to land located in ________________ County, Minnesota, which has a street address of ____________________________________________, and which is legally described on Exhibit A attached hereto (the “Site”).

B.	College offers a carpentry program course, which is designed to give its students practical experience in constructing residential dwellings and related improvements.

C.	Owner desires to have College’s carpentry program students provide certain services in connection with the construction of a residential dwelling and related improvements on the Site, as specifically set forth in this Contract.

AGREEMENT

NOW, THEREFORE, in consideration of the foregoing recitals, the agreements set forth in this Contract and other good and valuable consideration, and pursuant to the authority granted in Minnesota Statutes section 136F.36, subdivision 1 (2002), Owner and College agree as follows:

1.	Work To Be Performed by College’s Students; Supervision of Students.  Subject to the provisions of this Contract, students enrolled in College’s carpentry [and electrical] program(s) (the “Students”), under the supervision of College’s instructor(s) (whether one or more, the “Instructors”), shall provide usual and customary labor and equipment to accomplish the carpentry [and electrical] work (the “Work”) needed to complete the house as shown on, and in reasonable accordance with, the final plans and specifications attached hereto as Exhibit B (the “Plans”), which are incorporated into this Contract, as modified by any Change Orders (defined in Section 2 of this Contract) requested by Owner and approved by College and the municipal or county building inspector, as applicable.  College anticipates that the Work will commence on September 3, 2024 (the “Commencement Date”), or as soon thereafter as College deems feasible.  Owner acknowledges that the Work is to be performed by the Students, under the supervision of the Instructors, as part of an educational process, and that College shall not be held to any greater standard, duty or quality of workmanship than what can reasonably be expected under such circumstances.

The Instructors shall supervise the Work.  Owner agrees that only the Instructors or other employees, representatives or agents of College shall have the right to give instructions and directions to the Students.  Owner shall contact the Instructors regarding any complaints, inquiries or suggestions relating to the Work.  If Owner interferes with or attempts to instruct or direct any Student, and if such activity continues after College delivers written notice to Owner, then in addition to any other right or remedy College may have, College shall have the right at any time thereafter to terminate this Contract by giving written notice of such termination to Owner, and upon such termination, Owner shall pay College the Service Charge (as defined in Section 8 of this Contract), and thereafter, the parties hereto shall have no further obligations under this Contract.

2.	Change Orders.  If Owner desires any changes or modifications to the Plans, Owner shall submit to College a written change order, on a form acceptable to College, which shall describe in detail the proposed changes or modifications and such other information relating thereto as College may require (the “Change Order(s)”).  Each Change Order submitted to College shall be accompanied by a cashier’s check payable to College in the amount of $100 (the “Change Order Fee”).  All Change Orders shall be subject to the approval of College and the municipal or county building inspector, as applicable.  If any such Change Order is so approved, then the Change Order Fee shall be retained by College.  If the approval for any such Change Order is denied, then the Change Order Fee shall be promptly returned to Owner.

3.	Owner’s Obligations and Responsibilities.  Owner shall act as general contractor in connection with the construction of the improvements shown on the Plans (the “Improvements”), and in addition to other obligations and responsibilities of Owner set forth in this Contract, Owner shall be obligated and responsible for each of the following matters:

(a)	Subcontractors.  Owner shall contract or subcontract for all labor and services necessary to complete the Improvements, other than the Work, including, without limitation, all landscaping, [electrical], painting and staining (except for such priming as may be expressly agreed to in writing by College), and plumbing work [include other types of work that will not be performed by the Students].  The providers of all such labor and services (collectively, the “Subcontractors”) shall be duly qualified and licensed, if required by law.  Owner shall provide College with a true, correct and complete list of the Subcontractors no later than ten (10) days before the Commencement Date.  Owner shall cause each Subcontractor to perform its work to the Improvements in compliance with all laws and in a good and workman-like manner.  Owner shall coordinate with College regarding the order and priority of construction of the Improvements, and shall cause all of the Subcontractors to cooperate with

College, so that the construction of the Improvements, including, without limitation, the Work, shall be completed in an orderly manner and in accordance with such schedule as College may require to complete the Work on or before the Completion Date (as defined in Section 7 of this Contract).

(b)	Vendor Accounts.  Owner shall open accounts in Owner’s name with such material suppliers as College may deem necessary or desirable.  The Instructors shall have the right to charge to such account all materials obtained for the Work.  No materials obtained in connection with the Improvements, including, without limitation, the Work, shall be charged to the College.

(c)	Utilities, Other Services and Access.  Owner shall provide at the Site, on or before the Commencement Date, all utilities and other services that College deems necessary or desirable to perform the Work and all other work needed to complete the Improvements, including, without limitation, electricity, lighting, water, heating, telephone, toilets, trash disposal, snow removal, hoisting and scaffolding.  Owner shall also provide, on or before the Commencement Date, a roadway reasonably acceptable to College from an existing public road to that portion of the Site on which the Improvements will be located.

(d)	Permits, Approvals and Licenses.  Owner shall obtain, no later than ten (10) days before the Commencement Date, all permits, approvals and licenses necessary to construct the Improvements.

(e)	Soil Report.  Owner shall obtain, no later than ten (10) days before the Commencement Date, a soil compaction report indicating that the Improvements can be constructed without the need for any extraordinary soil compaction procedures.  Owner assumes full responsibility for the adequacy of the soils, and the adequacy, form and content of any such soil report.  No review or approval of such soil report by the Instructors, Students or any other representative, employee, agent or student of College shall make College responsible for the adequacy of the soils, or the adequacy, form or content of any such soil report.

(f)	Site Preparation.  On or before the Commencement Date, Owner shall stake the Site and the area where the Improvement will be constructed, and shall grade, set and otherwise have such area ready for construction.  Prior to such Site preparation, Owner shall obtain a survey and/or such other information needed to assure that the Improvements, when constructed, will not encroach on any adjoining land or right-of-way, nor violate any applicable set back requirements. Owner assumes full responsibility for any resulting encroachment or set back violation.

(g)	Compliance of the Plans and Change Orders with Laws.  Owner assumes full responsibility for the compliance of the Plans and any Change Orders with all applicable laws, and with sound building and engineering practices.  No approval of the Plans or any Change Order by College or the Instructors, Students or any other representative, employee, agent or student of College shall make College responsible for the adequacy, form or content of the Plans or any Change Order.

If Owner breaches any of its obligations set forth above, then in addition to any other right or remedy that College may have, College shall have the right to terminate this Contract if Owner fails to cure such breach within ten (10) days after College delivers written notice of such breach to Owner, and upon any such termination, College shall have no further obligations under this Contract.

4.	Owner’s Representations and Warranties.  To induce College to enter into this Contract, Owner represents and warrants as follows:

(a)	Authority.  Owner has the power and authority to enter into and perform this Contract.  This Contract and the obligations of Owner herein are valid and binding obligations of Owner, and are enforceable in accordance with the terms herein.

(b)	Title to Site.  Owner owns fee title to the Site, free and clear of all liens, encumbrances, easements and other matters affecting title, except as expressly set forth in Exhibit C attached hereto and made a part hereof.

(c)	Financial Ability.  Owner either has funds in Owner’s possession sufficient to pay for the total cost of materials and services to construct the Improvements, or has received a binding commitment from a lender for such funds to pay for such cost as and when due.

Owner shall promptly provide College such information as College may request to verify the validity of any or all of the foregoing representations.

5.	Insurance; Waiver of Claims; Indemnification.  At all times during the term of this Contract, Owner shall obtain and keep in effect insurance policies for the following coverage relating to the Site and the Improvements:

(a)	insurance against loss or damage by fire, lightening, vandalism, malicious mischief and other perils covered by a policy of “builder’s all risk” property insurance, in an amount not less than the full replacement value of the Improvements; and

(b)	commercial general liability insurance against claims for bodily injury, death and property damage occurring at the Site, which shall provide coverage in the amount of at least $100,000 with respect to any occurrence.

At College’s request, Owner shall promptly provide College with a true, correct and complete copy of such policies, certificates of insurance for such policies or other evidence of insurance required by this section in a form acceptable to College.  The “builder’s all risk” policy required by this section shall provide that any losses shall be payable notwithstanding (1) any act or neglect by Owner or Owner’s agents, representatives, contractors or subcontractors, including, without limitation, College and the Students, the Instructors, and any other representative, employee, agent or student of College, (2) any waiver of subrogation rights by the insured, and (3) any change in title to or ownership of the Site.

Owner hereby releases College and the Students, the Instructors, and any other representative, employee, agent or student of College from any and all liability and responsibility (to Owner or anyone claiming through or under Owner by way of subrogation or otherwise) for any loss or damage covered by property insurance or coverall by a customary “builder’s all risk” policy required by this section, even if such loss or damage shall have been caused by the fault or negligence of College or anyone for whom College may be responsible, including, without limitation, the Students, the Instructors, or any other representative, employee, agent or student of College.

Owner shall defend, indemnify and hold College and the Students, the Instructors, and any other representative, employee, agent or student of College, harmless from and against all claims, losses, damages and expenses in connection with:

(i) 	the inadequacy or illegality of any portion of the Plans and/or any Change Orders;

(ii)	any defects in any materials used to construct the Improvements, unless such defects result from damage caused by the Students or the Instructors; and

(iii)	any actions or inactions relating to the construction of the Improvements by any person other than the Students, the Instructors, or any other representative, employee, agent or student of College.

Owner’s releases and indemnification obligations set forth in this section shall survive the termination of this Contract.

6.	Inspection of Work.  On or before May 3, 2025 [e.g., the date that is ten (10) days before the Completion Date], Owner and the Instructors shall inspect the Improvements to determine what portions of the Work, if any, are defective or remain unfinished.  During such inspection, Owner and the Instructors shall prepare a punch list of any defective or unfinished portions of the Work.  In addition, at anytime and from time to time during the performance of the Work prior to said inspection, if required by either Owner or College, Owner and the Instructors shall inspect the Improvements to determine whether any portions of the Work performed prior to the date of any such inspections are defective.  If there is a dispute as to any alleged defect or any punch list items, Owner and College agree that the final determination regarding any such dispute shall be made by College’s Carpentry Program Advisory Committee.  At anytime Owner may request, College shall provide Owner with a list of the members of College’s Carpentry Program Advisory Committee.

7.	Completion of Work.  College shall use good faith efforts to complete the Work (including any punch list items prepared in accordance with Section 6 of this Contract) on or before May 13, 2025 (the “Completion Date”).

8.	Compensation, Deposit, Service Charge and Reimbursement for Certain Expenses.  Simultaneously with executing and delivering this Contract to College, Owner shall deliver to College a cashier’s check in the amount of $ 1,000.00, made payable to College, as an earnest money deposit, which shall be nonrefundable.  Subject to the completion of the Work in accordance with this Contract, on or before the Completion Date, or upon earlier termination of this contract as provided herein, Owner shall pay College, by a cashier’s check made payable to College, the following:

(a)	the actual cost of all materials and supplies (the “Materials”) that have been used in connection with the Work, except for any materials that have been replaced as a result of damage caused by College’s employees or students; plus

(b)	a service charge (the “Service Charge”) for the performance of the Work in the amount equal to $15,000.00 based on the following payment schedule. $1,000.00 earnest money deposit check due at time of submission of project proposal, $6,500.00 due on November 30, 2024, $6,500.00 due on February 28, 2025, and final payment of $1,000.00 due on completion date of May 13, 2025; plus

(c)	the amount owing to all subcontractors retained by College to build the Improvements; and

(d)	reimbursement for the mileage of the Instructors’ and College’s vehicles used to transport the Instructors, the Students, and equipment and materials used in connection with the Work, in the amount of 0.00 cents per mile.

Owner’s payment of the Service Charge shall be accompanied by a copy of invoices for all Materials, or other supporting evidence as College may require, to verify the correct amount of the Service Charge.  OWNER AGREES THAT OWNER SHALL NOT OCCUPY THE IMPROVEMENTS OR THE SITE UNTIL OWNER HAS PAID COLLEGE ALL AMOUNTS OWING UNDER THIS SECTION.

9.	Open House.  Owner agrees to allow College to conduct an open house at the Site upon completion of the Improvements on a date selected by College, which date must be reasonably acceptable to Owner.  Owner shall clean the Improvements so that they will be in a suitable condition for such open house; provided that College will remove debris generated by the performance of the Work.

10.	Notice to Owner.  The following notice is provided by College to Owner pursuant to Minn. Stat. § 514.011, subd. 1:

(a)	Any person or company supplying labor or materials for this improvement to your property may file a lien against your property if that person or company is not paid for the contributions.

(b)	Under Minnesota law, you have the right to pay persons who supplied labor or materials for this improvement directly and deduct this amount from our contract price, or withhold the amounts due them from us until one hundred twenty (120) days after completion of the improvement unless we give you a lien waiver signed by persons who supplied any labor or material for the improvement and who gave you timely notice.

11.	No Representations or Warranties.  PURSUANT TO THE AUTHORITY GRANTED BY MINNESOTA STATUTES, SECTION 136F.36, SUBDIVISION 3, COLLEGE ELECTS NOT TO OFFER THE WARRANTIES CONTAINED IN MINNESOTA STATUTES, CHAPTER 327A.  OWNER ACKNOWLEDGES THAT THE WARRANTIES CONTAINED IN MINNESOTA STATUTES, CHAPTER 327A DO NOT APPLY TO ANY PART OF THE WORK.  OWNER FURTHER ACKNOWLEDGES THAT, EXCEPT AS OTHERWISE EXPRESSLY SET FORTH IN THIS CONTRACT, COLLEGE MAKES NO REPRESENTATIONS OR WARRANTIES REGARDING THE WORK.  OCCUPANCY OF THE IMPROVEMENTS BY OWNER SHALL BE CONCLUSIVE EVIDENCE THAT OWNER HAS ACCEPTED THE WORK “AS-IS,” SUBJECT ONLY TO THE COMPLETION OF ANY ITEMS IDENTIFIED IN A PUNCH LIST PREPARED IN ACCORDANCE WITH SECTION 6 OF THIS CONTRACT.

12.	Notices.  Any notice required or permitted under this Contract shall be in writing and given by personal delivery upon an authorized representative of a party hereto, or by mailing in a sealed wrapper by United States registered or certified mail, return receipt requested, postage prepaid, properly addressed as follows:

| If to College: | Lake Superior College 2101 Trinity Road Duluth MN 55811 |
| --- | --- |
|  | ATTN: Trevor Wills |
| If to Owner: |  |

Notices shall be deemed effective on the earlier of the date of receipt or the date of deposit; provided, however, that if notice is given by deposit, the time for response to any notice by the other party shall commence to run two (2) business days after any such deposit.  Any party may change its address for the service of notice by giving notice of such change ten (10) days prior to the effective date of such change.

13.	Business Days.  The term “Business Days” as used in this Agreement means any day other than a Saturday, Sunday or a holiday on which the offices (other than emergency services) of the State of Minnesota are closed.

14.	Miscellaneous.  The section headings or captions appearing in this Contract are for convenience only, are not a part of this Contract and are not to be considered in interpreting this Contract. This Contract, together with the exhibits and the addendum, if any, attached hereto, constitute the entire agreement between the parties, and no other agreements prior to this Contract or contemporaneous herewith shall be effective except as expressly set forth or incorporated herein.  This Contract may not be amended or modified except by a written agreement signed and delivered by Owner and an authorized representative of College.  This Contract shall be interpreted and governed by the laws of the State of Minnesota.  If any provision of this Contract or the application to any circumstance shall be invalid or unenforceable to any extent, the remainder of this Contract and the application of such provision to any other circumstance shall not be affected thereby and shall be enforced to the greatest extent permitted by law.

[The remainder of this page is intentionally left blank.]

IN WITNESS WHEREOF, Owner and College have executed and delivered this Agreement as of the date first written above.

| OWNER: By: (Print name and title) Date: By: (Print name and title) Date: | COLLEGE: STATE OF MINNESOTA Board of Trustees of the Minnesota State Colleges and Universities By: (Print name and Title) Date: |
| --- | --- |
|  | Verified as to allotment/encumbrance By: Title: Date: |

Exhibits:

Exhibit A:	Legal Description of Site

Exhibit B:	Plans and Specifications

Exhibit C:	List of Encumbrances

AG:2203358, v. 1

EXHIBIT A

[Legal Description of Site]

EXHIBIT B

[Attach Plans and Specifications]

EXHIBIT C

[List of Encumbrances]